For your commodity trading ecosystem, jumping directly to V14 and coding 40,000+ screens is not practical. The correct approach is to build in layers.

Phase 0 – Product Definition (4–6 Weeks)

Before development starts:

Deliverables

- Final Business Requirement Document (BRD)

- Functional Requirement Specification (FRS)

- User Stories

- BPMN Workflows

- Role Matrix

- OTP Matrix

- Audit Matrix

- Regulatory Matrix

- Commodity Master

- Warehouse Master

- Finance Master

- Document Matrix

Freeze

You must freeze:

- Producer workflows

- Commission agent workflows

- Buyer workflows

- Warehouse workflows

- Finance workflows

- Insurance workflows

- TPV workflows

- Export workflows

Without freezing these, development becomes endless.

Phase 1 – Core Architecture (6–8 Weeks)

Build foundation first.

Authentication

Modules:

- Login

- Registration

- OTP

- Role Selection

- Multi-role Switching

- Device Binding

- KYC

APIs

Auth Service

/login
/register
/send-otp
/verify-otp
/switch-role
/logout

Master Data

Build:

- Commodity Master

- Quality Grade Master

- State Master

- District Master

- Warehouse Master

- Vehicle Master

- Bank Master

- User Master

RBAC

Role Based Access Control

Roles:

- Producer

- Agent

- Buyer

- Trader

- Warehouse

- Finance

- Insurance

- TPV

- Processor

- Exporter

- Regulator

- Admin

Audit Engine

Every action logged.

User
Action
Entity
Timestamp
Device
Location

Phase 2 – Producer Platform (8–12 Weeks)

This is the foundation of the ecosystem.

Build

Producer Registration

Farm Registration

Land Details

Geo Location

Crop Planning

Seed Purchase

Input Usage

Harvest

Lot Creation

Tokenization

Marketplace Listing

Producer AI

Ranking

Trust Score

Database

Core Tables

users
producers
farms
farm_plots
crop_cycles
inputs
harvests
lots
lot_photos
tokens

Phase 3 – Collection Center Platform (6–8 Weeks)

Build:

Farmer Arrival

Queue Management

Commodity Intake

Weighment

Sampling

Quality Verification

Token Mapping

Advance Payment Recording

Settlement

Dispatch

OTP Controls

Farmer OTP

Agent OTP

Supervisor OTP

Phase 4 – Mandi & Auction Platform (8–10 Weeks)

Build:

Physical Auction

E-Auction

Hybrid Auction

Bid Management

Negotiation

Winner Selection

Sale Confirmation

Disputes

Settlement

Core Tables

auctions
auction_lots
bids
negotiations
sale_orders

Phase 5 – Warehouse Platform (8 Weeks)

Build:

Stock Receipt

Stack Allocation

Bin Allocation

Inventory

Release

Pledge

Warehouse Finance

Warehouse Digital Twin

Core Tables

warehouses
warehouse_receipts
warehouse_stacks
warehouse_inventory
pledges

Phase 6 – Transport Platform (6 Weeks)

Build:

Driver App

Vehicle App

Pickup

Delivery

GPS

Route Tracking

OTP Pickup

OTP Delivery

POD

Proof Of Delivery

Phase 7 – Finance Platform (8–10 Weeks)

Build:

Advances

Pledge Loans

Trade Finance

Invoice Finance

Risk Scoring

Disbursement

Repayment

Settlement

Core Tables

loans
loan_applications
risk_scores
repayments
settlements

Phase 8 – Insurance Platform (6 Weeks)

Build:

Policies

Claims

Surveyors

Claim Settlement

Evidence

Document Management

Phase 9 – TPV & Laboratory (6 Weeks)

Build:

Sample Collection

Chain of Custody

Lab Tests

Certificates

QR Certificates

Quality Ranking

Phase 10 – Processor Platform (6–8 Weeks)

Build:

Raw Material Intake

Batch Creation

Yield Tracking

Processing

Packaging

Finished Goods

Dispatch

Phase 11 – Export Platform (8–10 Weeks)

Build:

Export Buyers

Contracts

Country Rules

Compliance

Containers

Shipment

Customs

Export Settlement

Phase 12 – Marketplace Platform (8 Weeks)

Build:

Discovery

Matching

AI Matching

Spot Trading

Auctions

RFQ

Contracts

Settlements

Phase 13 – AI Platform (10 Weeks)

Build:

Producer Copilot

Agent Copilot

Buyer Copilot

Warehouse Copilot

Finance Copilot

Compliance Copilot

Fraud Copilot

Export Copilot

Phase 14 – Digital Twin Platform (10–12 Weeks)

Build:

Farm Twin

Lot Twin

Commodity Twin

Warehouse Twin

Transport Twin

Processor Twin

Export Twin

ESG Twin

Phase 15 – Enterprise Backoffice (12–16 Weeks)

Build command centers:

- Operations Center

- Marketplace Center

- Warehouse Center

- Finance Center

- Insurance Center

- TPV Center

- Export Center

- Fraud Center

- AI Center

- Regulatory Center

- Super Admin Center

Phase 16 – Platform Engineering

Microservices

Recommended initial services:

- Identity Service

- User Service

- Producer Service

- Farm Service

- Lot Service

- Token Service

- Auction Service

- Marketplace Service

- Warehouse Service

- Transport Service

- Finance Service

- Insurance Service

- TPV Service

- Processor Service

- Export Service

- Notification Service

- OTP Service

- Document Service

- Audit Service

- AI Service

Phase 17 – Infrastructure

Cloud

- Kubernetes

- PostgreSQL

- Redis

- Kafka

- Object Storage

- Elasticsearch

- Prometheus

- Grafana

Mobile

- Flutter

Web

- React

- Next.js

Backend

- Java Spring Boot or NestJS

Phase 18 – Figma Before Development

Create Figma in this order:

- Authentication

- Producer

- Collection Center

- Auction

- Warehouse

- Transport

- Finance

- Insurance

- TPV

- Processor

- Export

- Marketplace

- Admin

Do not design all 30,000 screens first.

Create approximately:

- 300–500 production screens

- 1,500–2,000 reusable components

- Design system

- Auto-layout library

and generate the rest from component variants.

Recommended MVP Release

Release 1 should include only:

- Authentication

- Producer

- Collection Center

- Auction

- Warehouse

- Transport

- Basic Finance

- Basic Settlement

- Admin

This is roughly:

- 250–400 screens

- 150–200 APIs

- 80–120 tables

- 20–30 microservices

After MVP stabilizes, build Finance, Insurance, Export, Digital Twin, AI, ERP, and V14 enterprise modules incrementally. This reduces risk and gets a working commodity exchange into production much faster.

Yes. What you have now (V13) is an Enterprise Functional Architecture Specification, not yet a complete build-ready system.

A common misconception is:

"I have 30,000 screens, APIs, tables, workflows, events, so AI can build the whole platform."

Current AI tools can generate a lot, but they still need several critical layers that are missing from V13.

What V13 Already Gives You

You already have:

✅ Screen Catalog

✅ Role Matrix

✅ API Catalog

✅ Database Catalog

✅ Event Catalog

✅ Workflow Catalog

✅ OTP Flows

✅ Audit Requirements

✅ Notification Catalog

✅ Figma Mapping

✅ Implementation Roadmap

✅ Cross Reference Matrix

This is approximately 60-70% of the specification needed for a large-scale commodity ecosystem.

What Is Still Missing Before AI Can Build Reliably

Layer 1 – Master Entity Relationship Model (Critical)

AI cannot properly build 5000 tables unless relationships are defined.

Example:

Producer
 ├─ Farms
 │   ├─ Seasons
 │   ├─ Crop Activities
 │   └─ Harvests

Harvest
 ├─ Lots
 │   ├─ Tokens
 │   ├─ Auctions
 │   ├─ Warehouse Receipts
 │   └─ Settlements

Need:

ENTITY13-00001 Producer

PK:
 producer_id

Relationships:
 1:N Farms
 1:N Lots
 1:N Advances

for all entities.

Layer 2 – UX Journey Maps

You have workflows.

But AI needs screen sequences.

Example:

Producer Journey

Login
 ↓
Dashboard
 ↓
Farm Registration
 ↓
Harvest
 ↓
Tokenization
 ↓
Auction
 ↓
Settlement

Need this for:

- Producer

- Commission Agent

- Buyer

- Trader

- Warehouse

- Finance

- Insurance

- TPV

- Processor

- Exporter

- Admin

Layer 3 – UI Design System

Currently V13 references Figma IDs.

AI needs:

Typography
Spacing
Colors
Buttons
Cards
Tables
OTP Components
Filters
Bottom Sheets
Charts

Without this:

30,000 screens become inconsistent.

Layer 4 – RBAC Matrix

You need a complete role matrix.

Example:

Producer
 View Lot
 Create Lot
 Edit Own Lot

Commission Agent
 Approve Lot
 Create Auction

Buyer
 Bid
 Purchase

Every screen must map to permissions.

Layer 5 – State Machine Definitions

Very important.

Example:

Lot States

Draft
 ↓
Harvested
 ↓
Verified
 ↓
Tokenized
 ↓
Listed
 ↓
Auctioned
 ↓
Sold
 ↓
Settled

AI needs all state transitions.

Layer 6 – Master Data Definitions

Commodity hierarchy.

Example:

Commodity
  ├─ Paddy
  ├─ Cotton
  ├─ Maize

Grade

Package Type

Storage Type

Transport Type

Insurance Type

Without this AI creates duplicate masters.

Layer 7 – Integration Specifications

You mention integrations.

Need exact interfaces.

Examples:

- GST

- eWay Bill

- AGMARK

- FSSAI

- Banks

- Insurance

- SMS OTP

- WhatsApp OTP

- GPS

- IoT

- Weighbridge

For each:

Endpoint
Payload
Authentication
Retry
Error Codes

Layer 8 – AI Engine Specifications

Currently AI is mentioned.

Need:

Crop AI

Inputs:

Weather
Soil
Crop History

Outputs:

Yield Prediction

Auction AI

Inputs:

Market Prices
Historical Prices
Demand

Outputs:

Suggested Bid

Fraud AI

Inputs:

OTP Failures
Identity Mismatch
Suspicious Auctions

Outputs:

Risk Score

Layer 9 – Physical Process Maps

This is extremely important for your commodity platform.

Example:

Harvest

Producer
 ↓
Agent
 ↓
Collection Center
 ↓
Weighbridge
 ↓
TPV
 ↓
Warehouse

Each handoff:

- QR

- OTP

- Photos

- Videos

- Evidence

must be mapped.

Layer 10 – Deployment Architecture

Need:

Mobile Apps
Web Apps
Admin Portal
API Gateway
Microservices
Kafka
Storage
AI Layer
Analytics Layer

Physical infrastructure design.

Best AI Tools Today

After completing the above layers, AI can generate 60–80% of the platform.

For UI Generation

- Figma AI

- Galileo AI

- Uizard

- Visily

For Full Stack Generation

- Lovable

- Bolt.new

- Firebase Studio

- Cursor

For Enterprise Architecture

- OpenAPI Generator

- Postman API Builder

- Backstage

Recommended V14 Before Building

Instead of expanding V13 to 40,000 screens, create:

V14 Enterprise Build Blueprint

- Entity Relationship Architecture

- Complete State Machines

- UX Journey Maps

- Design System

- RBAC Matrix

- Integration Specifications

- AI Model Specifications

- Physical Process Maps

- Deployment Architecture

- Test Scenarios

- Data Migration Strategy

- Multi-Tenant Architecture

- Offline Sync Architecture

- Event Storming Model

- Microservice Boundaries

Once V14 is complete, an AI-assisted build using tools like Lovable, Bolt.new, Cursor and Figma AI becomes realistic.

For your commodity ecosystem, I would estimate:

- V13 = ~70% specification complete

- V14 Build Blueprint = ~90–95% specification complete

- Then AI-assisted development can generate a large portion of the platform structure, screens, APIs, database schemas, and workflows.

please give a prompt for given below to grok so that next step is to implementing building app with ai tools. Recommended V14 Before Building Instead of expanding V13 to 40,000 screens, create: V14 Enterprise Build Blueprint Entity Relationship Architecture Complete State Machines UX Journey Maps Design System RBAC Matrix Integration Specifications AI Model Specifications Physical Process Maps Deployment Architecture Test Scenarios Data Migration Strategy Multi-Tenant Architecture Offline Sync Architecture Event Storming Model Microservice Boundaries Once V14 is complete, an AI-assisted build using tools like Lovable, Bolt.new, Cursor and Figma AI becomes realistic.

Use the following master prompt with Grok (or any advanced AI architect) after V13. This prompt is specifically designed to stop expanding screens and instead generate a Build-Ready V14 Enterprise Blueprint that AI coding tools can consume.

COMMODITY ECOSYSTEM V14 ENTERPRISE BUILD BLUEPRINT GENERATION PROMPT

You are acting as a Chief Enterprise Architect, Solution Architect, Product Architect, Business Architect, Data Architect, UX Architect, Cloud Architect, Security Architect, AI Architect, and Delivery Architect.

You have already completed V1–V13 specifications for a large-scale commodity ecosystem platform covering:

- Producers

- Producer + Trader

- Producer + Processor

- Commission Agents

- Buyers

- Traders

- Warehouses

- Finance Institutions

- Insurance Providers

- Third Party Verification Agencies

- Processors

- Exporters

- Transporters

- Collection Centers

- Mandi/Yard Operations

- Laboratories

- Commodity Exchanges

- Regulators

- National Command Centers

- AI Agents

- Digital Twins

- ERP

- ESG

- International Trade

- Settlement

- Auctions

- Marketplace

- Clearing House

- Supply Chain

- Tokenization

- Analytics

- Fraud Management

- Autonomous Networks

- Knowledge Graph

- Data Fabric

- Event Driven Platform

- Backoffice Systems

The V13 specification already contains:

- Screen Catalog

- Role Matrix

- API Catalog

- Database Catalog

- Event Catalog

- Notification Catalog

- Workflow Catalog

- Figma Mapping

- Delivery Matrix

- Roadmaps

- Traceability Matrix

DO NOT CREATE MORE SCREENS.

DO NOT INCREASE SCREEN COUNTS.

DO NOT EXPAND TO V14 BY ADDING NEW MODULES.

The goal is now BUILD EXECUTION READINESS.

Generate V14 Enterprise Build Blueprint.

SECTION 1 – ENTERPRISE ENTITY RELATIONSHIP ARCHITECTURE

Generate complete ERD architecture including:

- Entity ID

- Entity Name

- Description

- Primary Keys

- Foreign Keys

- Cardinality

- Ownership

- Audit Strategy

- Retention

- Relationships

Cover:

- Users

- Roles

- Farms

- Crops

- Activities

- Harvests

- Lots

- Tokens

- Auctions

- Bids

- Warehouses

- Receipts

- Pledges

- Loans

- Insurance

- Claims

- Samples

- Quality Reports

- Transport

- Settlements

- Processors

- Exports

- Contracts

- Documents

- Digital Twins

- AI Models

- Notifications

- OTPs

- Audit Logs

Create complete entity dependency maps.

SECTION 2 – COMPLETE STATE MACHINE ARCHITECTURE

Generate state machines for every major entity.

Examples:

Lot Lifecycle
Harvest Lifecycle
Auction Lifecycle
Bid Lifecycle
Warehouse Lifecycle
Receipt Lifecycle
Pledge Lifecycle
Loan Lifecycle
Insurance Lifecycle
Transport Lifecycle
Processing Lifecycle
Export Lifecycle
Settlement Lifecycle

For each state:

- State ID

- State Name

- Allowed Transitions

- Trigger Events

- OTP Requirements

- Validation Rules

- Rollback Rules

- Audit Events

SECTION 3 – MASTER UX JOURNEY ARCHITECTURE

Generate complete journey maps.

For each role:

Producer
Commission Agent
Buyer
Trader
Warehouse
Finance
Insurance
TPV
Processor
Exporter
Admin
Super Admin

Include:

- Entry Point

- Screen Sequence

- Decision Points

- OTP Checkpoints

- Documents Required

- AI Interactions

- Offline Scenarios

- Exception Scenarios

SECTION 4 – ENTERPRISE DESIGN SYSTEM

Generate production-ready design system.

Include:

- Colors

- Typography

- Spacing

- Grids

- Icons

- Buttons

- Forms

- Tables

- Charts

- Cards

- OTP Components

- AI Components

- Notification Components

- Dashboard Components

Generate reusable component inventory.

SECTION 5 – COMPLETE RBAC ARCHITECTURE

Generate full Role Based Access Control model.

For every role define:

- View

- Create

- Edit

- Delete

- Approve

- Reject

- Delegate

- Audit

- Export

Generate screen-level permissions.

Generate API-level permissions.

Generate data-level permissions.

SECTION 6 – ENTERPRISE INTEGRATION ARCHITECTURE

Generate detailed integration specifications.

Examples:

OTP Providers
SMS Providers
WhatsApp Providers
GST
AGMARK
FSSAI
Banking Systems
Insurance Systems
Weighbridge Systems
GPS
IoT Devices
QR Services
Email Systems

For each integration define:

- Interface ID

- Endpoint

- Authentication

- Payload

- Retry

- Error Handling

- SLA

- Monitoring

SECTION 7 – AI MODEL ARCHITECTURE

Generate complete AI architecture.

Examples:

Crop Prediction AI
Yield Prediction AI
Price Forecast AI
Auction Recommendation AI
Quality Assessment AI
Fraud Detection AI
Transport Optimization AI
Warehouse Optimization AI
Risk Scoring AI
Export Compliance AI

For each AI model define:

- Inputs

- Outputs

- Training Data

- Features

- Decision Rules

- Confidence Scores

- Human Override Rules

- Audit Rules

SECTION 8 – PHYSICAL EXECUTION PROCESS ARCHITECTURE

Generate physical commodity movement maps.

Farm
Collection Center
Yard
Auction
Warehouse
Transport
Processor
Exporter
Buyer

For each handoff define:

- QR Validation

- OTP Validation

- Evidence Capture

- Photo Requirements

- Video Requirements

- Quality Checks

- Exception Handling

- Escalation

SECTION 9 – MULTI-TENANT ARCHITECTURE

Define:

- Tenant Model

- Organization Hierarchy

- State Hierarchy

- Country Hierarchy

- Data Isolation

- Tenant Configuration

- Tenant Branding

SECTION 10 – OFFLINE SYNC ARCHITECTURE

Define:

- Offline Data Store

- Sync Strategy

- Conflict Resolution

- Queue Management

- Retry Logic

- Device Validation

SECTION 11 – EVENT STORMING MODEL

Generate:

- Commands

- Events

- Aggregates

- Policies

- Sagas

- Read Models

For all major domains.

SECTION 12 – MICROSERVICE BOUNDARY ARCHITECTURE

Define bounded contexts.

Generate:

- Service Name

- Responsibility

- APIs Owned

- Tables Owned

- Events Published

- Events Consumed

- Scaling Requirements

SECTION 13 – CLOUD & DEPLOYMENT ARCHITECTURE

Generate:

- Mobile Apps

- Web Apps

- Backoffice

- API Gateway

- Microservices

- Event Bus

- Databases

- AI Layer

- Observability Layer

- Security Layer

Include production deployment diagrams.

SECTION 14 – TESTING ARCHITECTURE

Generate:

- Unit Tests

- API Tests

- Workflow Tests

- Security Tests

- Performance Tests

- UAT Tests

- Offline Tests

Map tests to modules.

SECTION 15 – DATA MIGRATION ARCHITECTURE

Generate:

- Master Data Migration

- User Migration

- Commodity Migration

- Historical Data Migration

- Audit Migration

- Validation Strategy

- Rollback Strategy

FINAL DELIVERABLE

Produce V14 as a BUILD-READY ENTERPRISE BLUEPRINT.

The output must be suitable for direct consumption by AI development tools such as Figma AI, Cursor, Lovable, Bolt, Firebase Studio, OpenAPI generators, code generators, workflow engines, and database schema generators.

Focus on IMPLEMENTATION READINESS, not additional feature expansion.

This prompt should push Grok from “more specifications” into “engineering blueprint mode,” which is the stage needed before feeding the architecture into AI-assisted development tools.

Short answer: No, not yet.
Your V14 document is excellent as an Enterprise Architecture Blueprint, but it is not sufficient by itself to build the application completely.

Think of it this way:

| Stage | Status |
| --- | --- |
| Business Vision | ✅ Complete |
| Functional Scope | ✅ Complete |
| Screen Catalog | ✅ Complete |
| Entity Model | ✅ Complete |
| State Machines | ✅ Complete |
| RBAC | ✅ Complete |
| Integration Architecture | ✅ Partial |
| UX Flows | ✅ Partial |
| Build Specifications | ❌ Missing |
| Database Physical Design | ❌ Missing |
| API Contracts | ❌ Missing |
| Figma UI Design | ❌ Missing |
| Backend Specifications | ❌ Missing |
| Infrastructure IaC | ❌ Missing |
| AI Training Specs | ❌ Missing |
| Test Cases | ❌ Missing |

What Is Still Missing Before AI Can Build It

V15 – Technical Build Specification

This is the most important missing document.

Need:

Database Physical Schema

Instead of:

Entity: Lots

Need:

CREATE TABLE lots (
   lot_id UUID PRIMARY KEY,
   farm_id UUID NOT NULL,
   commodity_id UUID NOT NULL,
   quantity DECIMAL(18,3),
   quality_grade VARCHAR(20),
   token_id UUID,
   created_at TIMESTAMP
);

For all tables.

Estimated:

- 5,000–10,000 tables

- all columns

- indexes

- constraints

V16 – API Contract Specification

Instead of:

Create Lot API

Need:

POST /api/v1/lots

Request:
{
   farmId:"",
   quantity:1000,
   grade:"A"
}

Response:
{
   lotId:"",
   status:"CREATED"
}

Need:

- request schemas

- response schemas

- validations

- error codes

- authentication

For every API.

V17 – BPMN Workflow Models

Need actual workflows.

Example:

Producer Harvest

Harvest Recorded
    ↓
OTP Verification
    ↓
Quality Inspection
    ↓
Token Generation
    ↓
Marketplace Listing
    ↓
Auction
    ↓
Settlement

For every process.

V18 – UI Component Library

Need:

Design System

Buttons

Primary Button
Secondary Button
Danger Button

Cards

Lot Card
Auction Card
Warehouse Card

Tables

Auction Grid
Settlement Grid

Forms

OTP Form
Token Form
Harvest Form

V19 – Figma Production Design

Current:

SCR13-00001
COS Dashboard

Need:

Actual screens.

For example:

Producer Dashboard

- Header

- Notifications

- AI Coach

- Farm Summary

- Active Lots

- Recent Transactions

with pixel-perfect layouts.

V20 – Event Driven Architecture

Need exact events.

Example:

LotCreated
LotTokenized
LotListed
BidPlaced
AuctionClosed
SettlementCompleted

Need payload definitions.

V21 – Microservice Design

Current:

Token Service

Need:

Token Service

Tables:
- tokens
- token_history

APIs:
- createToken
- revokeToken

Events:
- TokenCreated
- TokenRevoked

For all services.

V22 – AI Specification

Current:

Price Forecast

Need:

AI-001 Price Forecast

Inputs:

Commodity
Market History
Weather
Demand
Supply

Outputs:

Expected Price
Confidence Score

Model:

XGBoost

Training Frequency:

Daily

Human Override:

Allowed

V23 – Infrastructure Specification

Need:

Mobile

- Flutter

Backend

- NestJS / Spring Boot

Database

- PostgreSQL

Cache

- Redis

Event Bus

- Kafka

Object Storage

- MinIO / S3

Search

- Elasticsearch

Kubernetes

- Production topology

Can AI Tools Build It?

Yes, but not directly from V14.

Best AI Build Stack

For UI

Figma AI

Creates:

- wireframes

- design systems

- screens

For Full Stack Generation

Lovable

Good for:

- dashboards

- CRUD modules

- admin panels

For Rapid App Creation

Bolt.new

Good for:

- Flutter

- React

- MVP generation

For Development

Cursor

Best for:

- enterprise coding

- API generation

- microservices

- refactoring

For Workflow Automation

n8n

Useful for:

- OTP workflows

- notifications

- integration orchestration

Recommended Build Approach For Your Commodity Platform

Based on your earlier commodity-trading requirements (producer lifecycle recording, tokenization, commission agents, buyers, warehouses, finance, transport, insurance, OTP-based confirmations, digital twin, collection centers, mandi operations, etc.), I would not attempt all 30,000+ screens first.

Build in phases:

Phase 1 (MVP)

- Authentication & RBAC

- Producer App

- Commission Agent App

- Buyer App

- Collection Center

- OTP Engine

- Lot Tokenization

- Marketplace

- Auction

- Settlement

- Basic Backoffice

~300–500 screens

Phase 2

- Warehouse

- Transport

- Finance/Pledge

- Insurance

- Processing

- Quality Lab

~800–1200 screens

Phase 3

- Digital Twin

- AI Forecasting

- Analytics

- ESG

- Export

- National Exchange

~2000+ screens

Phase 4

- Autonomous Networks

- Command Centers

- Knowledge Graph

- Data Fabric

- Agentic AI

- Commodity OS

Enterprise scale.

If you want the fastest path to actual development, the next document should not be V15 with 40,000 screens. It should be a "V15 Build-Ready Specification" that converts your V14 architecture into:

- complete PostgreSQL schema,

- complete OpenAPI/Swagger contracts,

- microservice boundaries,

- Flutter screen inventory,

- Figma component library,

- event catalog,

| Stage | Status |
| --- | --- |
| Business Vision | ✅ Complete |
| Functional Scope | ✅ Complete |
| Screen Catalog | ✅ Complete |
| Entity Model | ✅ Complete |
| State Machines | ✅ Complete |
| RBAC | ✅ Complete |
| Integration Architecture | ✅ Partial |
| UX Flows | ✅ Partial |
| Build Specifications | ❌ Missing |
| Database Physical Design | ❌ Missing |
| API Contracts | ❌ Missing |
| Figma UI Design | ❌ Missing |
| Backend Specifications | ❌ Missing |
| Infrastructure IaC | ❌ Missing |
| AI Training Specs | ❌ Missing |
| Test Cases | ❌ Missing |